HiveArmor

Agent Capability Expansion

SBOM · CIS Benchmark · Vulnerability Scanning · EDR Modes

Full Implementation Plan  ·  Architecture  ·  Backend & Frontend  ·  Testing

July 2026   ·   Classification: Internal

# 1. Executive Summary

This document is the full implementation plan for expanding HiveArmor's endpoint agent across Windows, Linux, and macOS servers. It covers four major capability additions — SBOM collection, CIS benchmark auditing, vulnerability scanning, and a dual-mode install (Log-Only vs Log+EDR) — alongside a scan-frequency hierarchy, a lightweight agent architecture, Wazuh feature parity analysis, and a detailed backend/frontend build plan. Every proposal includes merits, demerits, risks, mitigations, and performance impact.

| Workstream | Scope | Backend | Frontend | Priority |
| --- | --- | --- | --- | --- |
| Dual Install Modes | Windows/Linux/macOS — flag at install time | Config API | Agent mgmt UI | P0 |
| SBOM Collection | OS packages, language libs, Docker images | REST + OpenSearch | SBOM viewer page | P0 |
| CIS Benchmark | Windows Server 2019/2022, RHEL/Ubuntu LTS, macOS | REST + scoring | Compliance page | P1 |
| Vulnerability Scan | CVE match against SBOM + OS packages | REST + NVD feed | Vuln dashboard | P1 |
| Scan Frequency Hierarchy | Manager > Group > Agent — 3-tier override | Policy API | Policy UI | P1 |
| Lightweight Architecture | Modular goroutines, scan worker pool, memory cap | No changes | Agent health UI | P2 |

# 2. Platform & OS Scope

## 2.1 Supported Server Platforms

| OS Family | Specific Versions | Arch | Notes |
| --- | --- | --- | --- |
| Windows Server | 2016, 2019, 2022, 2025 | amd64, arm64 | WinEvent native, ETW target |
| RHEL / CentOS Stream | 8, 9 | amd64, arm64 | journald + auditd + rpm-db |
| Ubuntu Server | 20.04 LTS, 22.04 LTS, 24.04 LTS | amd64, arm64 | journald + auditd + dpkg-db |
| Debian | 11, 12 | amd64, arm64 | dpkg-db |
| Amazon Linux | 2, 2023 | amd64, arm64 | rpm-db, cloud-native |
| SUSE / openSUSE | 15 SP5+ | amd64 | zypper-db |
| macOS | 12 Monterey, 13 Ventura, 14 Sonoma, 15 Sequoia | amd64, arm64 (Apple Silicon) | ESF required for EDR; log collection native |

Windows Desktop (10/11), Android, and iOS are explicitly out of scope for this plan. AIX and Solaris remain syslog-only (no agent binary) per the audit findings.

# 3. Dual-Mode Installation Architecture

## 3.1 Overview

At install time the operator selects one of two mutually exclusive modes. The mode is stored in config.yml and controls which goroutine pools are launched at startup. A mode upgrade (LOG_ONLY → LOG_EDR) can be performed without reinstalling — it requires a backend-issued command and a service restart. Mode downgrade is also supported.

| Feature | LOG_ONLY Mode | LOG_EDR Mode | Default |
| --- | --- | --- | --- |
| Windows Event Log / journald | ✓ | ✓ | Both |
| auditd (Linux) | ✓ | ✓ | Both |
| Syslog / NetFlow / File collectors | ✓ | ✓ | Both |
| SBOM collection | ✓ | ✓ | Both |
| CIS benchmark | ✓ | ✓ | Both |
| Vulnerability scan | ✓ | ✓ | Both |
| EDR process/file telemetry | ✗ | ✓ | LOG_EDR |
| Network isolation (SOAR) | ✗ | ✓ | LOG_EDR |
| File quarantine (SOAR) | ✗ | ✓ | LOG_EDR |
| Process kill / shell exec | ✗ | ✓ | LOG_EDR |
| Approximate idle RAM | ~35 MB | ~80 MB | — |
| Approximate idle CPU | <0.5% | <2% | — |

## 3.2 Install CLI Change

The current install command takes 3 positional args. Mode is added as a 4th optional arg:

hivearmor_agent_service install <server> <key> <skip_tls> [log|log-edr]

If omitted, defaults to log-edr (backward-compatible). The mode is persisted to config.yml as a new field AgentMode string.

Merit: Operators can deploy to sensitive or resource-constrained hosts in LOG_ONLY mode, reducing attack surface. Compliance-only workloads (scanning, SBOM) do not need EDR overhead.

Demerit: Two modes require UI differentiation — the agent detail page must clearly show which mode is active. SOAR playbooks must guard against sending EDR commands to LOG_ONLY agents.

Risk: An operator installs in LOG_ONLY mode intending to upgrade later, but forgets. The host has no active response capability and this is not visible in the SOC queue.

Mitigation: Backend: add agentMode field to the Agent model and expose it in the agent list API. Frontend: display a badge (LOG ONLY / LOG+EDR) in the Analyst Queue and agent detail page. Trigger an advisory finding if an agent has been LOG_ONLY for >30 days with no mode change ticket.

# 4. SBOM Collection

## 4.1 What SBOM Means in This Context

A Software Bill of Materials (SBOM) is a machine-readable inventory of every software component installed on an endpoint: OS packages, language runtimes, library dependencies, container images, and running services. For HiveArmor, SBOM data serves three purposes: (1) CVE vulnerability matching, (2) software licensing compliance, and (3) supply-chain attack surface mapping.

## 4.2 Collection Sources by Platform

| Platform | Source | Tool / API | Output Format |
| --- | --- | --- | --- |
| Windows | Installed software | Win32_Product WMI / Uninstall registry | name, version, publisher, install date |
| Windows | Running services | Win32_Service WMI | name, state, binary path |
| Windows | Chocolatey / winget | choco list --local / winget list | package + version |
| Linux (rpm) | Installed packages | rpm -qa --queryformat | name, version, arch, epoch |
| Linux (deb) | Installed packages | dpkg-query -W -f | name, version, status |
| Linux | Running services | systemctl list-units --type=service | name, state, sub-state |
| Linux | Language runtimes | python3/pip/npm/gem/cargo version | runtime + version |
| Linux/Windows | Docker images | docker image ls --format json | image name, tag, digest, size |
| macOS | Homebrew packages | brew list --versions | formula + version |
| macOS | System apps | system_profiler SPApplicationsDataType -json | app name, version, path |
| All | CycloneDX output | Agent assembles CycloneDX JSON | SBOM spec v1.5 compliant |

## 4.3 Architecture

SBOM collection runs as a dedicated SbomScanner goroutine, launched by the scan worker pool (see Section 7). It is not part of the log pipeline. The scan produces a CycloneDX 1.5 JSON document, which is compressed (gzip) and shipped to the backend REST endpoint POST /api/ha-sbom/ingest. The backend stores the full document in PostgreSQL (JSONB column) and extracts a flat component table for CVE matching.

### 4.3.1 Agent-Side Pseudocode (all platforms)

func (s *SbomScanner) Run(ctx context.Context) {

components := collectOSPackages()   // rpm/dpkg/WMI

components = append(components, collectLanguageRuntimes()...)

components = append(components, collectContainerImages()...)

sbom := buildCycloneDX(components)

ingestToBackend(cnf, sbom)

}

## 4.4 CycloneDX Component Schema

Each component in the SBOM payload follows CycloneDX 1.5 minimal profile:

• type: library | operating-system | container | firmware

• name: package name

• version: exact version string

• purl: Package URL (e.g. pkg:rpm/rhel/openssl@1.1.1k-1.el8)

• hashes: SHA256 of the primary binary if accessible

• licenses: SPDX expression if available from package metadata

## 4.5 Merits, Demerits, Risks

Merit: Unlocks CVE vulnerability matching without any third-party scanner agent. Single source of truth across all OS families. CycloneDX is the CISA-mandated SBOM format — required for US Federal procurement.

Demerit: Initial SBOM scan on a host with 2,000+ packages can take 10–30 seconds. WMI queries on Windows can be slow on busy servers. Docker image enumeration fails if the agent user lacks docker group membership.

Risk: rpm/dpkg databases can be inconsistent if a package install is in progress during scan. WMI query Win32_Product triggers MSI reconfiguration on some Windows versions (known Microsoft bug).

Mitigation: Use registry-based package enumeration (HKLM\SOFTWARE\Microsoft\Windows\CurrentVersion\Uninstall) instead of Win32_Product on Windows — faster and no MSI side effects. Add a 5-second lock check before rpm/dpkg scan. Run initial scan 5 minutes after agent start to avoid startup CPU contention.

Performance Impact: Initial full scan: 50–200 MB RAM spike for ~15–30 seconds. Subsequent delta scans (only changed packages): <5 MB. Store previous SBOM hash; skip upload if hash unchanged.

# 5. CIS Benchmark Auditing

## 5.1 Overview

CIS (Center for Internet Security) benchmarks are the industry standard for server hardening compliance. HiveArmor will implement a native Go CIS audit engine rather than delegating to an external tool (no OpenSCAP, no Lynis dependency). This keeps the agent self-contained and avoids installing additional packages on the target host.

## 5.2 Benchmark Coverage Plan

| Benchmark | Version | Checks | Implementation Sprint | Priority |
| --- | --- | --- | --- | --- |
| CIS Windows Server 2022 | v3.0 | ~300 | Sprint 5–6 | P1 |
| CIS Windows Server 2019 | v2.0 | ~290 | Sprint 6 | P1 |
| CIS RHEL 9 | v2.0 | ~350 | Sprint 5 | P1 |
| CIS Ubuntu 22.04 | v1.0 | ~350 | Sprint 5 | P1 |
| CIS Ubuntu 24.04 | v1.0 | ~360 | Sprint 7 | P2 |
| CIS Amazon Linux 2023 | v1.0 | ~320 | Sprint 7 | P2 |
| CIS macOS 14 Sonoma | v2.0 | ~200 | Sprint 8 | P2 |
| CIS Debian 12 | v1.0 | ~340 | Sprint 8 | P3 |

## 5.3 Check Categories

| Category | Example Checks | Collection Method |
| --- | --- | --- |
| Account & Auth | Password length, account lockout, Guest disabled, MFA policy | Registry / PAM / /etc/login.defs |
| Services | Disabled unused services (Telnet, FTP, rsh), service hardening | systemctl / Win32_Service |
| Network | IPv6 disabled if not needed, firewall enabled, SSH config | sysctl / netsh / sshd_config |
| File System | /tmp noexec, sticky bit on world-writable dirs, NTFS ACLs | mount / stat / icacls |
| Auditing & Logging | auditd rules, Windows Audit Policy, log retention | auditctl / auditpol / registry |
| Patching | Auto-update enabled, last patch date <30 days | apt/yum history / Windows Update API |
| Crypto & TLS | Disabled TLS 1.0/1.1, weak cipher suites, SSH key size | Registry / sshd_config / openssl |
| Kernel Hardening | ASLR, NX, core dump disabled, ptrace scope | sysctl /proc/sys/ entries |

## 5.4 Architecture — Native Go CIS Engine

Each benchmark check is a Go function implementing a BenchmarkCheck interface:

type BenchmarkCheck interface {

ID() string            // e.g. "CIS-WS2022-1.1.1"

Title() string

Level() int            // 1 or 2

Run(ctx context.Context) CheckResult

}

CheckResult carries: Status (PASS/FAIL/WARN/NOT_APPLICABLE), ActualValue, ExpectedValue, Remediation string, and evidence (raw command output for audit trail). Results are batched and sent to POST /api/ha-benchmark/ingest as a BenchmarkReport.

The engine runs checks concurrently using a bounded semaphore (max 4 parallel checks) to control CPU usage. A full benchmark run is expected to complete in 30–90 seconds on a typical server.

## 5.5 Scoring Model

The backend computes a compliance score per agent per benchmark profile:

• Score = (PASS checks / applicable checks) × 100

• Level-1 and Level-2 checks are scored separately and combined with configurable weights

• Each failed check maps to a specific remediation recommendation stored server-side

• Trend tracking: score is stored per scan run, enabling compliance drift detection over time

## 5.6 Merits, Demerits, Risks

Merit: No external dependency (no OpenSCAP, no Lynis, no Python). Fully Go-native means single binary deployment. Results are machine-readable JSON — directly comparable across all agents. CIS Level 1 is required for most enterprise security frameworks (SOC 2, ISO 27001, PCI DSS, HIPAA).

Demerit: Maintaining benchmark checks against CIS updates (typically annual) is ongoing engineering work. Windows benchmark checks require elevated privileges (LocalSystem or Administrator). ~300 checks is significant ongoing maintenance.

Risk: Registry reads on Windows and sysctl reads on Linux are generally safe, but a small number of checks (e.g. testing TLS on a live port) could produce false positives or interact with service monitoring. CIS benchmarks evolve — a check passing in CIS v2.0 may fail in v3.0 with no actual security change.

Mitigation: Version-stamp every benchmark check with the CIS document version. Mark checks SKIP instead of FAIL when the agent lacks required privileges. Never make network connections during benchmark checks — only read local config files, registry, and sysctls.

Performance Impact: Full CIS scan: 15–60 seconds wall time, ~30–80 MB RAM during scan, <5% CPU (bounded 4-worker pool). After scan completes, RAM returns to baseline immediately. Schedule at low-traffic hours; default frequency 24h.

# 6. Vulnerability Scanning

## 6.1 Architecture Decision: Agent-Side vs Server-Side CVE Matching

| Approach | How it works | Pros | Cons |
| --- | --- | --- | --- |
| Agent-side matching (embedded CVE DB) | Agent carries a local NVD/OSV bloom filter; matches SBOM locally; ships only hits | Offline, low bandwidth | 50–200 MB extra agent storage, DB update complexity |
| Server-side matching (recommended) | Agent ships SBOM → backend matches against NVD/OSV/GHSA feeds → stores results | Zero agent storage, centrally updated | Requires connectivity; slight latency |
| Hybrid (recommended for air-gapped) | Agent carries a small CPE lookup table (~15 MB); full CVE details fetched from backend | Works offline for triage | 15 MB overhead |

Recommendation: Server-side matching as the default. The agent ships the SBOM (Section 4). The backend ingests NVD, OSV, and GitHub Advisory Database feeds daily (or on-demand). CVE matching runs server-side after each SBOM ingest event. Results are stored per agent and queryable via REST. For air-gapped environments, the hybrid approach is activated via a server-side config flag — the agent then carries a CPE hash table (not full CVE details).

## 6.2 CVE Data Sources

| Feed | Coverage | Update Cadence | Format |
| --- | --- | --- | --- |
| NVD (NIST) | CPE-based, all platforms | Daily | JSON 2.0 API |
| OSV (Google) | Language ecosystems (npm, PyPI, RubyGems, Go, Cargo) | Real-time | OSV JSON |
| GitHub Advisory (GHSA) | Same as OSV but with GitHub metadata | Real-time | GraphQL / REST |
| CISA KEV | Known Exploited Vulnerabilities catalogue | Daily | JSON |
| RedHat Security Advisories | RHEL/CentOS specific, CVSS adjusted | Daily | OVAL XML / API |
| Ubuntu USN | Ubuntu-specific CVE severities | Daily | JSON API |
| Microsoft MSRC | Windows patching guidance per CVE | Monthly (Patch Tuesday) | CVRF/CSAF |

## 6.3 Matching Algorithm (Backend)

• For each SBOM component, extract the PURL (Package URL)

• Normalize PURL to CPE 2.3 string using a PURL→CPE translation table

• Query the local CVE database for all CVEs whose affected CPE matches

• Apply platform-specific severity overrides (RedHat / Ubuntu may lower CVSS scores)

• Flag any CVE in the CISA KEV catalogue as CRITICAL regardless of CVSS score

• Return: CVE ID, CVSS v3.1 score, severity, description, affected version range, fix version, CISA-KEV flag

## 6.4 Vulnerability Severity Levels

| Severity | CVSS Range | Action Required | SLA |
| --- | --- | --- | --- |
| Critical | 9.0–10.0 | Immediate remediation; alert in Analyst Queue | 24 hours |
| High | 7.0–8.9 | Remediation required; incident auto-created | 72 hours |
| Medium | 4.0–6.9 | Scheduled patching | 30 days |
| Low | 0.1–3.9 | Track; patch in next maintenance window | 90 days |
| Informational | 0.0 | Log only | — |

## 6.5 Merits, Demerits, Risks

Merit: No scanner process running on the endpoint. SBOM is already collected — vulnerability matching is a free back-end computation. CISA KEV integration means actively exploited CVEs are surfaced immediately. Covers OS packages AND language libraries (npm, pip, gem) which most traditional scanners miss.

Demerit: CVE matching quality depends on PURL→CPE translation accuracy. False positives occur when a vendor backports a fix without changing the version string (common in RHEL/Ubuntu). No runtime exploit detection — only static package version analysis.

Risk: NVD API rate limits (free tier: 5 req/30s) will bottleneck feed ingestion if not managed. A large fleet (10,000 agents) submitting SBOMs simultaneously after a network outage will spike backend CPU on catch-up.

Mitigation: Cache NVD feed locally and batch-update daily rather than per-agent query. Implement SBOM ingestion queue with rate-limiting. Use vendor-specific feeds (RedHat, Ubuntu USN) as primary source to reduce false positives. Allow manual CVE suppression with justification field.

Performance Impact: Agent: SBOM collection is the only agent-side cost (covered in Section 4). CVE matching runs entirely on backend — zero agent overhead. Backend: ~50ms per SBOM match for a 1,000-component SBOM with a pre-indexed CVE database.

# 7. Scan Frequency Hierarchy

## 7.1 Three-Tier Override Model

Scan frequencies are controlled at three levels with a clear override chain. A setting at a higher tier overrides all lower tiers. This is analogous to Group Policy on Windows.

| Tier | Name | Who sets it | Scope | Override Priority |
| --- | --- | --- | --- | --- |
| 1 | Manager Global | Super-admin / platform operator | All agents in all tenants | Highest — cannot be overridden |
| 2 | Agent Group | Tenant admin | All agents in a named group | Overrides agent; overridden by Manager |
| 3 | Agent | Tenant admin | Single agent | Lowest — overridden by group or manager |

## 7.2 Scan Type Frequency Defaults

| Scan Type | Manager Default | Min Allowed | Max Allowed | Can agent override? |
| --- | --- | --- | --- | --- |
| SBOM full scan | Every 12 hours | 1 hour | 7 days | Yes (if no group/manager override) |
| SBOM delta scan | Every 1 hour | 15 min | 24 hours | Yes |
| CIS Benchmark | Every 24 hours | 4 hours | 7 days | Yes |
| Vulnerability match | After every SBOM ingest | On demand | Manual only | No — always after SBOM |
| Agent heartbeat | Every 60 seconds | 30 sec | 5 min | No |
| Policy state report | Every 5 minutes | 1 min | 30 min | No |

## 7.3 Frequency Policy Data Model

A ScanPolicy document is stored in the agent_policies table. The agent's APPLY_POLICY command already handles policy sync (Section 3.5 of the agent audit). ScanPolicy is a new policy type:

type ScanPolicy struct {

SbomFullIntervalSec   int  `json:"sbomFullIntervalSec"`   // 0 = manager default

SbomDeltaIntervalSec  int  `json:"sbomDeltaIntervalSec"`

BenchmarkIntervalSec  int  `json:"benchmarkIntervalSec"`

MaintenanceWindowStart string `json:"maintenanceWindowStart"` // "02:00" local

MaintenanceWindowDuration int  `json:"maintenanceWindowDurationMin"`

}

## 7.4 Agent Scan Scheduler

The agent runs a ScanScheduler goroutine that reads the resolved ScanPolicy (after hierarchy merge applied by backend) and uses time.NewTimer for each scan type. On policy change (APPLY_POLICY command), the scheduler resets all timers. A maintenance window field defers any scan to outside the window.

## 7.5 Merits, Demerits, Risks

Merit: Three-tier hierarchy matches how enterprise IT is organized (global policy → department group → individual host). Maintenance windows prevent scans from running during production hours. All frequency changes are auditable through the policy sync mechanism.

Demerit: Three tiers add UI complexity — the frontend must clearly show which tier is controlling each frequency setting, and why an agent-level setting may be ignored. Resolving the effective policy requires server-side merge logic.

Risk: A misconfigured manager-level policy setting a 1-minute benchmark frequency could overload all agents simultaneously. If the maintenance window timezone is wrong, scans run during production.

Mitigation: Enforce minimum intervals at the backend validation layer (cannot set CIS benchmark interval < 4 hours). Store timezone per agent from OS info. Cap simultaneous scan launches per tenant using a distributed token bucket.

Performance Impact: Scheduler itself: negligible overhead (<0.1% CPU, <1 MB RAM). The risk is scan pile-up if multiple scans are scheduled at the same time — use jitter (random offset up to 10% of interval) to spread load across the fleet.

# 8. Lightweight Agent Architecture

## 8.1 What Makes an Agent Heavy — Analysis

| Component | RAM Impact | CPU Impact | When Active | Mitigation |
| --- | --- | --- | --- | --- |
| Log pipeline (always-on) | 15–25 MB baseline | 0.2–0.5% | Continuous | Bounded LogQueue (10k cap) |
| SQLite log persistence | 5–10 MB | <0.1% | On write/retry | WAL mode + periodic vacuum |
| SBOM full scan | 50–200 MB spike | 10–30% for 15–30s | Scheduled | Streaming build; release RAM immediately |
| CIS Benchmark | 30–80 MB spike | 5–15% for 30–90s | Scheduled | 4-worker semaphore; maintenance window |
| EDR process polling | 10–20 MB | 2–5% | Continuous (LOG_EDR only) | Replace with ETW/eBPF (event-driven) |
| auditd netlink | 5–10 MB | 0.5–1% | Continuous | Reassembler timeout prevents unbounded growth |
| gRPC connection pool | 5–10 MB | <0.1% | Continuous | Single connection per endpoint (current) |
| NetFlow decoder | 10–30 MB | 1–3% | When packets arrive | Template cache TTL 30min (current) |
| CycloneDX SBOM assembly | 100–300 MB peak | 5–15% | During SBOM upload | Stream-encode to gzip; never build in full in RAM |

## 8.2 Scan Worker Pool Design

A central ScanWorkerPool limits the number of concurrent scan operations across all scan types. This is the single most effective mechanism to keep the agent lightweight:

type ScanWorkerPool struct {

sem     chan struct{}   // max concurrent scans (default: 1)

queue   chan ScanJob    // pending scan requests

metrics ScanMetrics    // last run time, duration, errors

}

Only one scan job runs at a time by default. If SBOM and CIS both fire at the same time, the second waits in the queue. An operator can increase concurrency to 2 for servers with >16 cores via policy, but default is 1 to guarantee low impact.

## 8.3 Memory Budget Per Mode

| Mode | Idle RAM | Scan-Active RAM (peak) | Target Idle RAM | Notes |
| --- | --- | --- | --- | --- |
| LOG_ONLY | ~35 MB current | ~250 MB (SBOM + CIS concurrent) | <40 MB idle | Scanning is temporary spike |
| LOG_EDR | ~80 MB current | ~300 MB (SBOM + CIS + EDR) | <90 MB idle | EDR polling adds ~50 MB baseline |
| LOG_EDR + ETW (future) | ~60 MB | ~270 MB | <65 MB idle | ETW is lighter than polling |

## 8.4 Techniques to Stay Lightweight

• Streaming JSON encode: Never build the full SBOM or benchmark report in a Go map before serialising. Use json.Encoder writing directly to a gzip.Writer writing to a bytes.Buffer. This avoids 2x memory — once for the data structure, once for the JSON string.

• SBOM delta mode: Store a SHA256 hash of the last SBOM. Skip upload if hash matches. This makes hourly delta scans take <2 seconds and <5 MB RAM for hosts where packages rarely change.

• Goroutine lifecycle control: Every scanner goroutine is started with a context.WithCancel. On mode downgrade or config change, scanners are stopped immediately — no goroutine leaks.

• GOGC tuning: Set GOGC=50 in the service environment to trigger GC more frequently. This trades slightly higher CPU for lower peak RAM — beneficial for scan workers.

• pprof health endpoint: Expose a local-only pprof HTTP endpoint (127.0.0.1:6060) in debug builds so ops can profile memory and goroutine leaks without agent restart.

• Scan result streaming: Instead of accumulating all benchmark results and sending one large payload, stream results in chunks of 50 checks per HTTP POST. This caps peak RAM during CIS scans regardless of check count.

## 8.5 Resource Monitoring — Self-Throttle

The agent monitors its own resource usage every 30 seconds using runtime.MemStats and os/exec to read CPU from /proc/self/stat (Linux) or GetProcessTimes (Windows). If RAM exceeds a configurable threshold (default: 300 MB) or CPU exceeds 30% for >60 seconds, the ScanWorkerPool pauses the queue and logs a warning. Scans resume when resources return to normal. This prevents a runaway SBOM from impacting production workloads.

Merit: Self-throttle prevents the agent from causing production incidents on busy servers. Visible in the frontend (agent health shows "scan throttled" state). Configurable thresholds per group/manager level.

Demerit: Self-throttle can delay compliance scans on heavily loaded servers. A consistently throttled agent may indicate under-provisioned hardware and should alert the operator.

# 9. Wazuh Feature Parity Analysis & Plan

## 9.1 Wazuh Capability Matrix vs HiveArmor (Target State)

| Feature | Wazuh 4.9 | HiveArmor Now | HiveArmor Target | Sprint |
| --- | --- | --- | --- | --- |
| Windows Event Log | ✓ WEF/Winlogbeat | ✓ Native Win32 | ✓ + ETW (G-01) | 5 |
| Linux journald | ✓ Filebeat | ✓ native | ✓ | — |
| Linux auditd | ✓ native | ✓ netlink | ✓ | — |
| macOS log collection | ✓ (macOS agent) | ✓ (subprocess) | ✓ native (Sprint 8) | 8 |
| Syslog ingestion | ✓ | ✓ | ✓ | — |
| NetFlow | ✗ | ✓ | ✓ | — |
| File integrity monitoring (FIM) | ✓ agent-side | Partial (inotify) | ✓ hash+ACL (Sprint 9) | 9 |
| SBOM collection | ✗ | ✗ | ✓ CycloneDX (Sprint 3–4) | 3 |
| Vulnerability detection | ✓ (Wazuh SCA + feed) | ✗ | ✓ server-side (Sprint 4) | 4 |
| CIS Benchmark / SCA | ✓ YAML policy checks | ✗ | ✓ native Go (Sprint 5–8) | 5 |
| Rootkit detection | ✓ (rootcheck) | ✗ | Planned Phase 4 | 14+ |
| EDR — process telemetry | ✓ Sysmon/eBPF via integration | Polling only | ✓ ETW/eBPF (Sprint 5–6) | 5 |
| Network isolation (active response) | ✓ iptables/pfctl | ✓ iptables/netsh | ✓ + IPv6 + nftables | 2 |
| File quarantine | ✓ | ✓ basic | ✓ encrypted + COC | 3 |
| YARA scanning | ✓ (ruleset integration) | ✗ | ✓ (Sprint 10) | 10 |
| Osquery integration | ✓ | Syslog only | Native (Sprint 11) | 11 |
| Scan frequency control | ✓ (per-agent config) | ✗ | ✓ 3-tier hierarchy | 4 |
| Agent groups | ✓ | ✓ (backend model) | ✓ + group policies | 4 |
| Agent self-update | ✓ | ✓ | ✓ + signed binary | 2 |
| Multi-tenancy (MSSP) | ✓ Wazuh multi-tenant | Greenfield | Full MSSP (Phase 2 roadmap) | TBD |
| Compliance dashboards | ✓ PCI/HIPAA/GDPR views | Partial | ✓ full (Sprint 12–13) | 12 |
| Threat intelligence | ✓ MISP/VirusTotal | ✗ | ✓ Hive Intelligence (Sprint 10+) | 10 |

## 9.2 Key Differences vs Wazuh

• SBOM: Wazuh has no native SBOM collection. HiveArmor ships CycloneDX 1.5 — a significant differentiator for enterprises with supply chain security requirements.

• NetFlow: Wazuh does not natively collect NetFlow. HiveArmor already supports v1–v9 and IPFIX — retain and promote this as a differentiator.

• CIS engine: Wazuh uses YAML-based SCA policies which are powerful but require YAML authoring. HiveArmor's native Go engine with typed BenchmarkCheck interface is harder to extend for community contributions but produces more precise, auditable results.

• Backend architecture: Wazuh is built on OpenSearch + Elasticsearch. HiveArmor uses the same OpenSearch backend but with a Spring Boot API layer that gives cleaner REST contract control. This is an advantage for customisation.

• EDR: Wazuh's EDR depends on Sysmon (Windows) and auditd (Linux) with no first-party ETW or eBPF integration in 4.x. HiveArmor's roadmap to ETW/eBPF would give HiveArmor better EDR coverage than current Wazuh.

# 10. Backend Implementation Plan

## 10.1 New REST Endpoints

| Endpoint | Method | Auth | Description |
| --- | --- | --- | --- |
| POST /api/ha-sbom/ingest | POST | Agent key | Agent uploads CycloneDX SBOM. Returns 202 Accepted. |
| GET /api/ha-sbom/{agentId}/latest | GET | JWT | Returns latest SBOM for agent. |
| GET /api/ha-sbom/{agentId}/history | GET | JWT | Paginated SBOM history with diff summary. |
| POST /api/ha-benchmark/ingest | POST | Agent key | Agent uploads benchmark report (streamed). |
| GET /api/ha-benchmark/{agentId}/latest | GET | JWT | Latest benchmark result with pass/fail per check. |
| GET /api/ha-benchmark/{agentId}/score | GET | JWT | Numeric score + trend (last 30 runs). |
| GET /api/ha-vulns/{agentId} | GET | JWT | All vulnerabilities for agent, filterable by severity. |
| GET /api/ha-vulns/summary | GET | JWT | Fleet-level vulnerability summary (counts by severity). |
| PUT /api/ha-vulns/{cveId}/suppress | PUT | JWT | Suppress a CVE with justification. Creates audit log entry. |
| GET /api/ha-scan-policies | GET | JWT | List all scan policies (manager, groups, agents). |
| PUT /api/ha-scan-policies/{id} | PUT | JWT | Update scan policy at any tier. |
| GET /api/ha-agents/{id}/mode | GET | JWT | Returns current agent mode (LOG_ONLY / LOG_EDR). |
| POST /api/ha-agents/{id}/mode | POST | JWT+ROLE_ADMIN | Change agent mode. Queues APPLY_MODE command via gRPC. |
| GET /api/ha-cve-feed/status | GET | JWT+ROLE_ADMIN | Last CVE feed sync time, source status. |
| POST /api/ha-cve-feed/sync | POST | JWT+ROLE_ADMIN | Trigger immediate CVE feed refresh. |

## 10.2 New Database Schema

### 10.2.1 PostgreSQL Tables (Liquibase changesets)

• ha_sbom_reports: agent_id, scan_time, sbom_hash, component_count, cyclonedx_json (JSONB), gzip_size_bytes

• ha_sbom_components: report_id, component_type, name, version, purl, license_expression, hash_sha256

• ha_benchmark_reports: agent_id, scan_time, benchmark_id, benchmark_version, level, score_pct, pass_count, fail_count, warn_count

• ha_benchmark_checks: report_id, check_id, title, level, status, actual_value, expected_value, remediation, evidence_text

• ha_vulnerabilities: agent_id, component_purl, cve_id, cvss_score, severity, description, fixed_version, cisa_kev, first_seen, last_seen, suppressed, suppression_reason, suppressed_by

• ha_cve_feed_status: source_name, last_sync, next_sync, record_count, error_message

• ha_scan_policies: id, scope_type (MANAGER/GROUP/AGENT), scope_id, sbom_full_interval_sec, sbom_delta_interval_sec, benchmark_interval_sec, maintenance_window_start, maintenance_window_duration_min, created_by, created_at

• ha_agent_modes: agent_id, mode (LOG_ONLY/LOG_EDR), changed_by, changed_at

### 10.2.2 OpenSearch Indices

• v3-hive-sbom-YYYY.MM.DD — lightweight SBOM event (component counts, new/removed packages, not full JSON)

• v3-hive-benchmark-YYYY.MM.DD — per-check results for Search & Hunt queries

• v3-hive-vuln-YYYY.MM.DD — vulnerability events (new CVE found, CVE resolved, severity change)

## 10.3 CVE Feed Ingestion Service

A new Spring Boot scheduled worker (NvdFeedWorker) runs daily at 03:00 UTC. It fetches NVD CVE 2.0 API, OSV API, and GHSA API. For each CVE it: normalises the affected CPE list, stores in ha_cve_feed table, and triggers a re-match for any agent SBOM containing a matching PURL. CISA KEV feed is checked every 6 hours since it changes more frequently.

## 10.4 Agent Mode Command Flow

• Admin calls POST /api/ha-agents/{id}/mode with {"mode":"LOG_ONLY"}

• Backend validates mode, records in ha_agent_modes, and queues SET_MODE:LOG_ONLY command via AgentManager gRPC

• Agent receives command, updates config.yml AgentMode field, stops EDR goroutines (if downgrading), restarts service

• Agent sends acknowledgement result back through BidirectionalStream

• Backend marks mode change confirmed in ha_agent_modes

## 10.5 Backend Security Rules

• All new endpoints follow /api/ha-* prefix convention per backend.md

• POST /api/ha-sbom/ingest — authenticated with agent key (Bearer), not user JWT

• CVE suppression — requires ROLE_ADMIN or ROLE_SECURITY_ANALYST. Creates immutable audit log entry

• Agent mode change — requires ROLE_ADMIN. Mode downgrade (EDR→LOG) additionally requires a justification field

• All SBOM and benchmark data is filtered by tenantId — agents can only read their own data

# 11. Frontend Implementation Plan (frontend-v3)

## 11.1 New Pages & Components

| Page / Component | Route | SDD Session | Description |
| --- | --- | --- | --- |
| SBOM Explorer Page | /sbom | SDD-SB-01 | Per-agent SBOM viewer with component search, filter by type, diff vs previous scan. |
| SBOM Fleet Overview | /sbom/fleet | SDD-SB-02 | Total package count, top 10 packages by version spread, new packages alert. |
| Vulnerability Dashboard | /posture/vulnerabilities | SDD-VU-01 | CVE list filterable by severity/CISA-KEV/agent/group. Bulk suppress. SLA countdown. |
| Agent Vulnerability Detail | /posture/vulnerabilities/{agentId} | SDD-VU-02 | All CVEs for one agent. Package → CVE expand view. Fix version link. |
| CIS Benchmark Page | /compliance/benchmark | SDD-CIS-01 | Fleet compliance score trend. Agent score grid. Drill to failed checks. |
| Benchmark Check Detail | /compliance/benchmark/{agentId} | SDD-CIS-02 | All checks for agent: pass/fail/warn, expected vs actual, remediation. |
| Scan Policy Manager | /administration/scan-policies | SDD-SP-01 | 3-tier policy editor. Manager / Group / Agent tabs. Effective policy preview. |
| Agent Mode Badge (component) | Sidebar + agent list | SDD-AM-01 | LOG ONLY / LOG+EDR badge visible in agent detail page, agent list, and Analyst Queue. |
| Agent Health Widget | Agent detail page | SDD-AH-01 | Shows scan throttle state, last scan times, scan queue depth, RAM/CPU metrics. |
| CVE Feed Status | /administration/cve-feed | SDD-CV-01 | Last sync time per source, record count, manual sync trigger button. |

## 11.2 SBOM Explorer — Key UI Requirements

• Component table: name, version, type (library/OS/container), license, CVE count column

• Filter: by type, by license (SPDX), by "has CVE", by component name search

• Diff view: green rows = new since last scan, red rows = removed, grey = unchanged

• Export: download current SBOM as CycloneDX JSON, SPDX JSON, or CSV

• Click any CVE count → navigate to Vulnerability Dashboard pre-filtered for that component

## 11.3 Vulnerability Dashboard — Key UI Requirements

• KPI bar: Critical / High / Medium / Low / CISA-KEV counts (colour-coded with HiveArmor tokens)

• CVE table: CVE ID, CVSS score, severity badge, affected package, affected agents count, fix version, CISA-KEV flag, SLA status (overdue/on-track)

• Bulk actions: suppress selected CVEs (requires justification), export to CSV/PDF

• Agent breakdown: click CVE → see all agents affected with their installed version

• Trend chart: new CVEs per day (30-day window) using HaChart (Apache ECharts)

## 11.4 CIS Benchmark Page — Key UI Requirements

• Score gauge (0–100) per agent with trend sparkline (last 7 runs)

• Check grid: one row per check ID — colour-coded pass (green) / fail (red) / warn (amber) / N/A (grey)

• Remediation panel: click any failed check → fly-out drawer with expected value, actual value, remediation steps, CIS benchmark reference

• Filter by: CIS level (1 or 2), category (Account/Services/Network etc.), status (show only failures)

• Fleet view: heatmap of benchmark scores across all agents — rows = agents, columns = check categories

## 11.5 Scan Policy Manager — Key UI Requirements

• Three tabs: Global (Manager), Groups, Individual Agents

• Each tab shows: SBOM full interval, SBOM delta interval, CIS benchmark interval, maintenance window

• Effective Policy Preview: enter an agent ID, see which tier is controlling each setting and the resolved value

• Override indicator: a setting inherited from a higher tier shows a lock icon; agent-level override shows a pencil icon

• Save requires confirmation dialog showing diff of what changed and how many agents are affected

## 11.6 Design System Compliance

• All pages use PatternFly 6 via Ha* wrapper components (frontend-v3.md rules)

• CVE severity badges use --ha-critical, --ha-high, --ha-medium, --ha-positive tokens — no hardcoded hex

• Benchmark score gauge uses HaChart (Apache ECharts wrapper)

• All tables use SiemDataGrid (AG Grid Community) for performance at >1,000 rows

• All four gate commands must pass before any SDD session is marked complete

# 12. Sprint Roadmap

| Sprint | Weeks | Agent Work | Backend Work | Frontend Work |
| --- | --- | --- | --- | --- |
| 1 | 1–2 | Install mode flag (LOG_ONLY/LOG_EDR), AgentMode in config.yml, mode change command handler | ha_agent_modes table, mode change API, SET_MODE command dispatch | LOG ONLY / LOG+EDR badge component (SDD-AM-01) |
| 2 | 3–4 | ed25519 binary signature verify in updater, IPv6 isolation rules, quarantine store local path in SQLite, audit log calls for response actions | Security fixes: binary signing CI, SEC-AGT-02..06 | Agent health widget improvements (SDD-AH-01) |
| 3 | 5–7 | SBOM collector: Windows registry enum, Linux rpm/dpkg scan, macOS system_profiler, Docker image list, CycloneDX assembly, streaming gzip upload | ha_sbom_reports + ha_sbom_components tables, POST /api/ha-sbom/ingest, SBOM parsing & component extraction | SBOM Explorer page (SDD-SB-01) |
| 4 | 8–10 | SBOM delta mode (hash compare, skip upload if unchanged), language runtime detection, ScanWorkerPool + ScanScheduler, 3-tier ScanPolicy fetch & apply | CVE feed ingestion (NVD + OSV + GHSA + CISA KEV), ha_vulnerabilities table, CVE matching engine, ha_scan_policies API | SBOM Fleet Overview (SDD-SB-02), Vulnerability Dashboard (SDD-VU-01), Scan Policy Manager (SDD-SP-01) |
| 5 | 11–13 | Windows ETW process/network telemetry (replace WMIC polling), Add Sysmon + WMI + TaskScheduler + DNS channels to WinEvent subscriber | ETW event ingest endpoints, CIS Windows Server 2019/2022 check engine (300 checks) | CIS Benchmark page (SDD-CIS-01), Agent Vulnerability Detail (SDD-VU-02) |
| 6 | 14–16 | Linux eBPF syscall tracing (execve/connect/openat), CIS RHEL 9 + Ubuntu 22.04 check engine | CIS RHEL/Ubuntu check ingestion, benchmark scoring API, trend storage | Benchmark Check Detail (SDD-CIS-02), CVE Feed Status page (SDD-CV-01) |
| 7 | 17–19 | CIS Amazon Linux 2023 + Ubuntu 24.04 checks, SBOM Homebrew + macOS system_profiler | ha_benchmark_reports + ha_benchmark_checks schema finalise, compliance report generation | Compliance page improvements: PCI/SOC2 view, export to PDF |
| 8 | 20–22 | CIS macOS 14 Sonoma checks, macOS ESF System Extension (process/network telemetry) | macOS ESF event ingest, agent capability flags API | macOS-specific UI indicators, EDR capability map per agent |
| 9 | 23–25 | FIM: SHA256 hash capture, ACL/permission capture, inode tracking | FIM event model, OpenSearch FIM index, FIM alert rules | FIM viewer page |
| 10 | 26–28 | YARA scanning (on-write + on-demand), go-yara integration, YARA rule sync via SYNC_RULES | YARA rule management API, Hive Intelligence threat intel integration | YARA rule management UI, threat intel enrichment view |
| 11 | 29–31 | Native Osquery integration, mTLS agent certificate enrolment | Osquery event ingestion, mTLS CA management API | Osquery results viewer |
| 12–13 | 32–36 | Compliance baseline collection (CIS+STIG), agent self-throttle tuning | PCI DSS, SOC 2, HIPAA, ISO 27001 compliance mapping, report generation | Compliance framework dashboards (PCI/HIPAA/SOC2) |
| 14+ | 37+ | Tamper protection watchdog, rootkit check, IOC hash bloom filter | Threat hunting query builder backend | Advanced threat hunting UI |

# 13. Testing Plan

## 13.1 Testing Layers

| Layer | Tool | Scope | Gate |
| --- | --- | --- | --- |
| Unit | Go testing + testify | Pure functions: SBOM parsers, CIS check logic, CVE PURL normaliser, scan scheduler timer logic | Must pass — CI blocks merge |
| Integration | go test -tags integration | SBOM ingest → backend → CVE match end-to-end; CIS engine against a real RHEL/Windows VM | Must pass — runs on merge to main |
| Contract | Pact (consumer-driven) | Agent HTTP client contracts for /api/ha-sbom/ingest and /api/ha-benchmark/ingest | Must pass — CI blocks merge |
| Performance | k6 + agent load harness | 1,000 agents simul. SBOM ingest; backend CVE match throughput; LogQueue saturation test | P95 ingest < 500ms; no queue saturation |
| Security | gosec + semgrep | Static analysis on all new agent Go code; no hardcoded secrets; no SQL injection vectors | Zero high/critical findings |
| Visual regression | Playwright + Chromatic | SBOM page, Vuln dashboard, CIS benchmark page, scan policy manager | No visual diff — CI blocks merge |
| E2E | Playwright | Full user flow: install agent → SBOM appears → CVE found → suppress CVE → audit log entry created | Must pass on staging env |

## 13.2 Agent Unit Test Plan — New Packages

### 13.2.1 sbom/ package

• TestCollectWindowsPackages: mock registry queries, verify CycloneDX output structure

• TestCollectLinuxRpmPackages: mock rpm -qa output, verify PURL generation

• TestCollectLinuxDebPackages: mock dpkg-query output, verify version normalisation

• TestCollectDockerImages: mock docker image ls output, verify digest capture

• TestSbomDeltaHash: same input → same hash; changed package → different hash

• TestStreamingGzipEncode: verify that encoding a 5,000-component SBOM uses <50 MB RAM

### 13.2.2 benchmark/ package

• TestCheckInterface: every registered check implements the interface correctly

• TestCheckIdUniqueness: no two checks share the same ID string

• TestCisWindowsPasswordLength: mock registry read → PASS when value is ≥14

• TestCisLinuxSshPermitRootLogin: mock sshd_config read → FAIL when PermitRootLogin is yes

• TestWorkerPoolConcurrency: submit 10 jobs, verify max 4 run simultaneously

• TestCheckTimeout: a check that hangs for >10s is cancelled and returns WARN

### 13.2.3 scan/ package

• TestSchedulerHierarchyMerge: manager policy overrides agent policy; verify resolved values

• TestMaintenanceWindowDeferral: scan firing during window is deferred to after window

• TestJitter: 100 timer starts with same interval → spread within ±10% of interval

• TestSelfThrottle: RAM mock exceeds threshold → scan queue paused; RAM drops → queue resumes

## 13.3 Backend Unit Test Plan

• SbomIngestServiceTest: valid CycloneDX JSON → components extracted → stored correctly

• CvePurlMatchTest: known PURL → correct CVE match from test fixture; unknown PURL → no match

• CisaKevFlagTest: CVE in KEV catalogue → severity overridden to CRITICAL regardless of CVSS

• ScanPolicyMergeTest: manager + group + agent policies → correct effective policy for each tier

• BenchmarkScoreTest: 300 checks (200 PASS, 80 FAIL, 20 N/A) → correct score calculation

• VulnSuppressionAuditTest: suppress CVE → audit log entry created with user + timestamp + justification

• AgentModeChangeTest: POST mode change → command queued via gRPC mock → ha_agent_modes updated

## 13.4 Frontend Test Plan (Vitest + React Testing Library)

• SbomExplorerPage: loads with data → table renders correct row count; loads empty → empty state shown; load error → error state shown

• VulnerabilityDashboard: KPI bar shows correct counts; filter by "Critical" → only critical rows visible; bulk suppress → confirmation modal appears

• CisBenchmarkPage: score gauge renders with correct value; click failed check → remediation drawer opens with correct content

• ScanPolicyManager: agent-level interval input disabled when group policy is active; effective policy preview shows correct resolver tier

• AgentModeBadge: LOG_ONLY mode → amber badge; LOG_EDR mode → green badge; unknown → grey badge

## 13.5 Integration Test Scenarios

### Scenario A — Full SBOM Pipeline

• Install agent (LOG_ONLY mode) on RHEL 9 test VM with 450 packages installed

• Trigger SBOM scan. Verify: CycloneDX JSON received at backend, all 450 packages extracted to ha_sbom_components, OpenSearch event written

• Install one additional package (curl). Trigger delta scan. Verify: backend shows +1 component, diff event in OpenSearch

• Backend CVE match runs. Verify: known vulnerable version of openssl appears in ha_vulnerabilities with correct CVSS score

### Scenario B — CIS Benchmark Windows Server

• Install agent (LOG_EDR mode) on Windows Server 2022 test VM (intentionally misconfigured)

• Trigger CIS benchmark. Verify: ~150 checks execute in <90 seconds, score stored correctly, ≥5 Level-1 failures reported (password policy, etc.)

• Apply remediation for one check (set minimum password length to 14). Re-run benchmark. Verify: that check now PASS; score increases

### Scenario C — Scan Frequency Override

• Set manager global SBOM interval to 6 hours

• Create group "production-servers" with SBOM interval 2 hours

• Assign test agent to group. Verify agent receives 2-hour interval (group overrides manager)

• Set agent-level SBOM interval to 30 minutes. Verify: manager global still controls — agent sees 6 hours (manager wins if set higher)

### Scenario D — Agent Mode Change

• Agent running LOG_EDR mode. Confirm EDR goroutines running (check process list)

• Admin sends mode change to LOG_ONLY. Verify: EDR goroutines stopped, config.yml updated, agent still ships logs correctly

• Confirm SOAR response action (EDR_ISOLATE) is rejected for LOG_ONLY agent with clear error in the command result

## 13.6 Performance Test Plan

### Agent Load: SBOM Ingest at Scale

• Simulate 1,000 agents submitting SBOM simultaneously (post-outage catch-up scenario)

• Expected: backend ingests all 1,000 within 5 minutes; no OOM; P95 ingest latency < 500ms

• CVE match: 1,000 SBOMs × 1,000 components each = 1M component CVE lookups; expected < 2 minutes with pre-indexed CVE table

### Agent Self: RAM During Scan

• Baseline agent RAM (LOG_ONLY, idle): target < 40 MB

• During SBOM full scan (5,000 packages): peak RAM < 250 MB, returns to < 40 MB within 60s post-scan

• During CIS benchmark (300 checks, 4-worker pool): peak RAM < 100 MB

• LOG_EDR idle: target < 90 MB

# 14. Risk Register

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | SBOM scan causes production incident on busy Windows server (WMI contention) | Medium | High | Use registry-based package enum (no WMI Win32_Product). Run scans during maintenance window. Self-throttle at 30% CPU. |
| R-02 | CIS benchmark check produces incorrect PASS on patched-without-version-bump package | High | Medium | Document known false positive patterns. Add override/exception mechanism with audit trail. Use vendor-specific feeds. |
| R-03 | NVD API rate limiting blocks CVE feed refresh | High | Medium | Cache NVD feed locally. Use batch daily download (not per-agent query). Fall back to OSV/GHSA when NVD is unavailable. |
| R-04 | macOS ESF requires Apple entitlement — months-long approval process | High | High | Start Apple entitlement application immediately. For interim, use macOS system_profiler + log collection only. Document macOS EDR limitation clearly in UI. |
| R-05 | Agent mode downgrade silently removes active isolation during an incident | Low | Critical | Mode downgrade requires justification field. Backend checks if agent has active isolation applied and blocks downgrade unless override confirmed. Alert SOC when mode is changed during active incident. |
| R-06 | eBPF requires kernel 4.18+ — older RHEL 7 hosts cannot use eBPF tracing | Medium | Medium | Detect kernel version at agent startup. Fall back to auditd on unsupported kernels. Show capability flag "eBPF: unavailable" in agent detail page. |
| R-07 | SBOM diff algorithm marks version-bumped packages as add+remove rather than update | High | Low | Treat PURL name equality as component identity. Diff on purl-minus-version; treat version change as "updated" event rather than remove+add. |
| R-08 | CVE suppression misuse — team suppresses critical CVE without genuine justification | Medium | High | Suppression requires ROLE_SECURITY_ANALYST minimum. All suppressions recorded in immutable audit log with user + timestamp + justification. Weekly suppression review report surfaced in Compliance dashboard. |
| R-09 | Scan worker pool default=1 causes benchmark to be deferred for hours on busy fleet | Medium | Low | Add per-agent scan queue depth metric visible in frontend. Allow ops to trigger immediate on-demand scan. Alert if benchmark scan is more than 2x its scheduled interval overdue. |
| R-10 | CIS benchmark check suite maintenance overhead as benchmarks update annually | High | Medium | Version-stamp every check. Create automated test harness that flags broken checks on benchmark update. Assign one engineer per benchmark family as maintainer. |

# 15. Summary & Next Steps

## 15.1 Capability Summary at Sprint 10 (Target State)

| Capability | Status | Wazuh Parity | Notes |
| --- | --- | --- | --- |
| Dual install mode | Sprint 1 | Exceeds Wazuh | Wazuh has single install mode |
| SBOM (CycloneDX) | Sprint 3–4 | No Wazuh equiv. | Major differentiator |
| Vulnerability matching | Sprint 4 | Parity | Server-side; CISA KEV flag is an advantage |
| CIS Benchmark | Sprint 5–8 | Parity | Native Go vs Wazuh YAML SCA |
| Scan frequency hierarchy | Sprint 4 | Parity | 3-tier matches enterprise IT structure |
| Windows ETW telemetry | Sprint 5 | Exceeds Wazuh 4.x | Wazuh depends on Sysmon; we go native |
| Linux eBPF telemetry | Sprint 6 | Exceeds Wazuh 4.x | Wazuh has no first-party eBPF in 4.x |
| macOS EDR (ESF) | Sprint 8 | Parity | Pending Apple entitlement approval |
| YARA scanning | Sprint 10 | Parity | Integrated with Hive Intelligence |
| Lightweight architecture | Sprint 3–4 | Exceeds Wazuh | Wazuh agent idle RAM ~60–150 MB; target <40 MB LOG_ONLY |

## 15.2 Immediate Actions (This Week)

• Sprint 1 kickoff: implement AgentMode config field, install CLI change, LOG_ONLY/LOG_EDR goroutine gating

• Apply for Apple Endpoint Security entitlement (macOS ESF) — this has a multi-week lead time

• Provision NVD API key (no rate limit on authenticated access) and OSV API access

• Create SDD spec files: SDD-SB-01, SDD-VU-01, SDD-CIS-01, SDD-SP-01 in .plan/frontend-v3-spec/

• Create Liquibase changelogs for Sprint 3 schema: ha_sbom_reports, ha_sbom_components

• Add benchmark/ and sbom/ package stubs to agent/ with interface definitions and placeholder tests

## 15.3 What NOT to Do

• Do not add OpenSCAP, Lynis, or any external scanning binary as a dependency — native Go only

• Do not run SBOM and CIS benchmark concurrently by default — ScanWorkerPool default=1

• Do not use Win32_Product WMI for package enumeration — use registry path instead

• Do not store full CycloneDX JSON in OpenSearch — store in PostgreSQL JSONB; OpenSearch gets the lightweight event only

• Do not allow concurrent mode changes — only one pending mode change per agent at a time